AQTracker

Complete Project Documentation

Phase 1: Functional Documentation, User Flow,

Enhancements & 21-Day Development Plan

| Frontend | Backend | Database | Auth |
| --- | --- | --- | --- |
| React 18 + Vite + Tailwind + MUI | Python + FastAPI | SQL Server (TDE) | Keycloak (OIDC/PKCE) |

| OCR | Email | AI Coding | Deployment |
| --- | --- | --- | --- |
| Tesseract (Self-Hosted) | Outlook via MS Graph API | AQ Coder (Python API) | Self-Hosted + HIPAA |

Document Version: 1.0  |  Date: March 19, 2026

Status: Phase 1 — Confirmed Prototype + Execution Plan

# Part 1: Business Logic & Functional Documentation

This section describes the complete business logic, UI specifications, and workflow of the AQTracker system as confirmed in the Phase 1 prototype.

## 1. Application Overview

### 1.1 Purpose & Scope

AQTracker is a medical encounter management system designed for healthcare revenue cycle management. It tracks patient encounters from initial rounding sheets through coding, billing, and final reconciliation.

The application covers the following functional areas:

- Rounding Sheet Intake — Receiving, reviewing, and validating rounding sheets from providers

- Document Upload & OCR — Uploading scanned documents with automated data extraction

- Medical Coding — Assigning CPT and ICD-10 codes to encounters, assisted by AI

- Billing — Reviewing coded encounters and processing for billing

- Query Management — Flagging and resolving data quality issues across the workflow

- Audit Trail — Full activity logging for compliance and accountability

- AI Agent Pipeline — Automated email ingestion and rounding sheet extraction

### 1.2 Users & Roles

| Role | Primary Modules | Key Actions |
| --- | --- | --- |
| Manager | Dashboard, History, Activity Log | View metrics, export data, audit trail review |
| Uploader / Data Entry | Rounding Sheets, Upload | Create/edit rounding sheets, enter patient data, submit records |
| Coder | Coding, Encounters | Assign CPT/ICD-10 codes, use AQ Coder AI, apply codes |
| Biller | Billing | Review coded encounters, mark as billed or query |
| APRN / NP | Upload (APRN view) | Submit records billed under provider |

### 1.3 Navigation & Layout

Application Shell

The application uses a fixed layout with three primary zones:

- Top Bar (52px): Displays “AQ Tracker” title, menu toggle, logged-in username, and sign-out button

- Side Navigation (220px): Permanent left sidebar with app logo, organized navigation links, and collapsible Configuration section

- Main Content Area: Scrollable area filling the remaining viewport where all page content is rendered

Navigation Menu Items

| Section | Menu Item | Description |
| --- | --- | --- |
| Main | Home | Manager Dashboard with statistics and charts |
| Main | Rounding Sheets | Manage rounding sheet intake and processing |
| Main | Upload | Upload and review patient encounter records |
| Main | Coding | Assign medical codes to encounters |
| Main | Billing | Review and process coded encounters for billing |
| Main | Data Entry | Manual data entry (placeholder) |
| Main | Queries | View and manage flagged queries |
| Main | AQ Koder | AI coding assistant (placeholder) |
| Config | AQ Koder Configuration | AI model settings |
| Config | Manage Clients | Client master data |
| Config | Manage Facilities | Facility master data |
| Config | Billing Codes | Code reference data |
| Config | Manage Providers | Provider master data |
| Config | Manage APRNs | APRN master data |
| Config | Manage Users | User management |
| Bottom | History | Full encounter history and audit |
| Bottom | Activity Log | User action audit trail |
| Bottom | Recycle Bin | Deleted items (placeholder) |

## 2. Login

The login screen is the entry point to the application, presenting a centered card on a neutral background.

Login Screen Elements

- Logo — AQTracker logo displayed at the top of the login card

- Title — “AQTracker” with subtitle “Sign in to your account”

- Email Field — Standard email input (required, auto-focused)

- Password Field — Password input (required, masked)

- Login Button — Full-width button labeled “LOGIN”

Behavior

- On successful login, user is redirected to Home (Dashboard) page

- Login state is persisted across browser sessions

- If already logged in, visiting login auto-redirects to Home

- All authenticated pages redirect to Login if user is not logged in

- A login activity is recorded in the Activity Log

## 3. Manager Dashboard

The Dashboard provides a high-level overview of encounter processing metrics for management.

Statistics Cards

| Section | Metric | Description |
| --- | --- | --- |
| Today | Uploaded | Encounters uploaded today |
| Today | Coded | Encounters coded today |
| Today | Billed | Encounters billed today |
| All Time | Pending Coding | Total encounters awaiting coding |
| All Time | Pending Billing | Total encounters awaiting billing |
| All Time | Queries | Total open queries |

Encounter Volume Chart

A bar chart titled “Encounter Volume – Last 7 Days” displays three data series: Uploaded (blue), Coded (cyan), and Billed (yellow) per day with a legend below.

## 4. Rounding Sheets

Rounding Sheets are the entry point for patient encounter data into AQTracker. Providers submit paper or digital rounding sheets, which are processed through OCR extraction, manual review, and encounter generation.

### 4.1 Rounding Sheet List

Filters & Controls

- Client Selector: Dropdown to filter by client organization (clearable)

- Status Filter Chips: All, Draft, Verified, Manual Entry — each shows count, only one active at a time

- Search: Free-text search across all visible columns

- More Columns / Hide Details: Toggle showing additional columns (Billing Date, Billed By)

- Export CSV: Exports filtered table data to CSV

- Add Rounding Sheet: Opens Create dialog

Table Columns

| Column | Description | Sortable |
| --- | --- | --- |
| DOS | Date of Service | Yes (default sort) |
| Received Date | Date rounding sheet was received | No |
| Status | Draft (yellow) / Verified (green) / Manual Entry (gray) | No |
| Facility | Facility name | No |
| User | User who created/manages the sheet | No |
| Batch # | Batch identification number | No |
| Provider | Attending provider name | No |
| Total | Total number of encounters on the sheet | No |
| Encounter Progress | Visual progress bar with tooltip breakdown | No |
| Actions | Edit and Delete action buttons | No |

### 4.2 Create Rounding Sheet Dialog

The Create dialog is a modal that adapts its layout based on whether files are attached: narrow single-column form without attachments, or wider dialog split into left form panel (~45%) and right document viewer (~55%) with attachments.

Form Fields

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| NPs Rounding Sheet | Toggle switch | No | Toggles NP-specific handling |
| Client | Autocomplete dropdown | No | Searchable client list |
| Facility | Autocomplete dropdown | No | Searchable facility list |
| Provider | Autocomplete dropdown | No | Searchable provider list |
| User | Free-text autocomplete | No | Custom user name or select from list |
| DOS | Date picker | No | Date of Service |
| Received Date | Date picker | No | Date rounding sheet was received |
| Batch Number | Text input | No | Batch identification |
| Number of Encounters | Number input | Yes | Must be > 0 |
| Attachments | File upload | No | Multiple files (PDF, images) |

### 4.3 Rounding Sheet Detail (2-Step Wizard)

The Detail page uses a 2-step wizard: Step 1 reviews sheet metadata with OCR confidence indicators, Step 2 presents an inline-editable encounters table. A draggable split panel shows source documents alongside.

Stepper

| Step | Name | Content |
| --- | --- | --- |
| Step 1 | Rounding Sheet Details | Form fields for editing sheet metadata |
| Step 2 | Encounters | Inline-editable table of individual patient encounters |

### 4.4 OCR Confidence Indicators

Each OCR-extracted field shows visual confidence indicators:

- Green left border: High confidence

- Orange left border: Medium confidence

- Red left border: Low confidence

An expandable OCR Legend Panel shows counts for each confidence level with detailed explanations.

### 4.5 Encounters Table (Step 2)

Editable Table Columns

| Column | Edit Control | Notes |
| --- | --- | --- |
| Patient Name | Inline text input | Placeholder “Patient Name” |
| DOB | Inline date picker | Date of birth |
| MRN | Inline text input | Medical Record Number |
| Admission Date | Inline date picker |  |
| Visit Type | Dropdown autocomplete | Initial, Follow Up, H&P, Discharge, Consult, etc. |
| Query | Toggle switch | Flags encounter for query |
| BUP | Toggle switch | Only enabled for APRN rounding sheets |

Row Status Indicators

| Status | Condition | Left Border | Background |
| --- | --- | --- | --- |
| Missing | All key fields empty | Red | Light red |
| In Progress | Some key fields filled | Orange | Light yellow |
| Ready | All key fields filled | Green | Light green |
| Submitted | Previously submitted | Custom | Custom |

### 4.6 Image & PDF Viewer

The document viewer supports zoom (50%-500%), drag to pan when zoomed, Ctrl+Scroll zoom, PDF iframe viewer, multi-file thumbnail strip navigation, and filename labels.

## 5. Upload

The Upload module allows users to review OCR-extracted patient data from rounding sheets, verify/correct fields, detect duplicates, and submit encounter records for coding.

### 5.1 Sheet Selection & Auto-Fill

A searchable dropdown at the top allows selecting a rounding sheet showing Provider, DOS, Batch, Record count, and Facility. A collapsible details panel displays key metadata. APRN sheets show a blue info banner.

### 5.2 Encounter Table & Inline Editing

Split-panel layout (60/40 default) with encounter table on left and document viewer on right. Draggable splitter resizable between 25-75%.

Key Columns

- Duplicate Indicator — Red warning icon with pulsing animation for new detections

- Patient Name, DOB, MRN, Admission Date, Visit Type — Inline editable fields

- Query, BUP — Toggle switches

- Attachment — Green if files attached, red if empty

- Submit — Marks record as submitted (green status, read-only)

- Redirect — Navigates to Coding (enabled after submission)

### 5.3 Patient History & Duplicate Detection

When patient name and DOB are entered, the system automatically looks up prior visit history. If a returning patient is detected, their history auto-populates.

Duplicate Risk Detection

If the patient has an existing visit on the same DOS and admission date but under a different provider, the system flags a potential duplicate with: yellow warning banner, acknowledgment checkbox, “Compare Side by Side” button for inline comparison, and “View Progress Note” button.

Duplicate Comparison Dialog

- Side-by-side encounter details with differing values highlighted in yellow

- “Show differences only” toggle

- Clinical Notes Comparison panels

- Actions: “Not a Duplicate” / “Mark as Duplicate” / “Skip – decide later”

### 5.4 Billed Under Provider (BUP)

BUP is specific to APRN rounding sheets. When enabled, the record skips the coding workflow and goes directly to billing. A confirmation dialog explains this routing.

### 5.5 Submission & Routing

Each encounter has a Submit button. Clicking it marks the record as “Submitted,” makes the row read-only, enables the Redirect icon to Coding, and logs the action.

## 6. Coding

The Coding module is where medical coders assign CPT procedure codes and ICD-10 diagnosis codes to patient encounters, optionally assisted by the AQ Coder AI engine.

### 6.1 Patient List & Productivity

Dashboard Stats Strip

| Metric | Description |
| --- | --- |
| Total Visits | Total visits across all patients |
| Coded | Number of visits already coded (green) |
| Coding Completion | Percentage progress bar |

Productivity Strip

| Metric | Description |
| --- | --- |
| Coded Today | Number of encounters coded today |
| This Week | Number coded this week |
| Avg/Day + Trend | Average daily rate with trend indicator and delta |
| Estimated Completion | Estimated working days to complete all pending |

### 6.2 Encounter Selection & Workspace

When an encounter is selected, the workspace splits into: Left panel (Coding Workspace), Center/Right panel (content varies by workflow state), Right panel (Document viewer), and Bottom bar (Notes/Query toggles and action buttons).

H&P Code Inheritance

The system automatically looks for the patient’s most recent H&P visit and carries over its ICD-10 codes. These appear with a “Carried Over” badge and can be included or excluded by the user.

### 6.3 AQ Coder (AI-Powered Analysis)

Workspace State Machine

- Form — Initial state with coding workspace and manual entry

- Analyzing — Loading state with progress indicator

- Results — AI suggestions displayed in multi-section review

- Summary — Final review before applying codes

- Applied — Confirmation screen with next actions

### 6.4 Sequential Review Flow

The AQ Coder Results present a multi-section accordion. Sections must be reviewed in sequence:

Section 1: CPT & ICD-10 Codes

Each CPT code is an expandable accordion with header row (checkbox, code, description, confidence, MDM Level). ICD-10 codes are draggable chips with priority numbers, source badges (Confirmed/AI Suggested/Manual Only/Carried Over), HCC badges, and confidence percentages. Manual ICD entry is available at the bottom.

Section 2: MIPS / Quality

Lists MIPS quality measures with MET (green) or PENDING status.

Section 3: MDM Summary

Narrative describing Medical Decision Making complexity.

Section 4: RAF Score

Total RAF score with category breakdown and potential RAF opportunities showing missing HCC codes.

### 6.5 Apply & Summary

After all sections confirmed: Review Summary shows selected CPT/ICD-10 codes, supplemental codes, notes, and totals. After clicking Apply: success confirmation with “Re-code” or “Next Encounter” options.

## 7. Billing

The Billing module allows billers to review coded encounters, verify charge amounts, and process records for final billing or flag as queries.

### 7.1 Billing List

Table with DOS, Visit Type, Provider, Patient, MRN, Coder, CPT, ICD10, Charge Amount columns. Filterable by Client, Facility, and free-text search.

### 7.2 Billing Detail & Editing

Detail view shows Patient Information, Encounter Details, Coding & Billing (highlighted section), and Status & Comment. Status requires selecting “Billed” or “Query.” Edit mode makes all fields editable.

### 7.3 Query Flagging

Records can be flagged as queries from the billing list. Flagged records appear in the Queries module and all flag/unflag actions are logged.

## 8. Queries

The Queries module aggregates all flagged records from Upload, Coding, and Billing for centralized review and resolution.

### 8.1 Queries Table

Two tabs: Queries (main table) and NP/APRN Queries. Main table columns include Facility, DOS, Visit Type, Provider, Patient, Uploader, Coder, Biller, Assigned To, and Status.

### 8.2 NP/APRN Queries

APRN-specific query records with detail view showing record details on the left and document viewer on the right.

## 9. History

Comprehensive view of all encounter records across all stages with 13 columns, detailed filtering (Client cascading Facility, Date Range, All toggle), expandable detail panel (4-column grid), and action buttons (Edit Upload, Edit Encounter, Delete, View Changes).

## 10. Activity Log

Complete audit trail of all user actions. Filterable by Module, Date Range, and Search. Expandable row details show metadata about each action.

Logged Actions by Module

| Module | Logged Actions |
| --- | --- |
| Session | User login |
| Rounding Sheet | Create, edit, verify, save encounters, BUP toggle |
| Upload | Submit record, field changes, BUP toggle, duplicate marking |
| Coding | Take/claim, analyze with AQ Coder, apply codes, re-code |
| Billing | Edit record, save status, release, flag/unflag query |
| Queries | Export queries |
| History | Export history data |

## 11. Agent Flow (AI Pipeline Visualization)

Visualizes the automated AI-powered email ingestion pipeline. Shows 3 email providers (Outlook, Gmail, Yahoo Mail) connected to a 6-step pipeline: AI Email Agent → Email Scanner → Decision (Contains Rounding Sheet?) → YES: Data Extraction (OCR) → Data Validation → Database Storage; NO: Skip/Archive.

# Part 2: End-to-End User Flow

This section describes the 13-step end-to-end workflow from rounding sheet receipt to billing completion, covering all four phases and all user roles.

## Phase 1: Intake & Setup

### Step 01: Create Rounding Sheet Record [Uploader]

An email with the rounding sheet is received. The uploader opens the Rounding Sheets page and clicks “Add Rounding Sheet” to log the batch.

- Select Client, Facility, and Provider from pre-configured lists

- Assign an internal team member (Uploader) responsible for this sheet

- Enter Date of Service (DOS) — the actual date medical services were rendered

- Enter Date Received — the date the email arrived (used for SLA compliance)

- Enter Batch Number from the practice’s EHR application

- Enter total Patient Count listed on the rounding sheet

Related Enhancements: Enhancement 2 (Reducing Manual Data Entry), Enhancement 22 (Automated Processing)

### Step 02: Retrieve Demographics & Progress Notes [Uploader]

The uploader navigates to the hospital’s external portal to collect data for every patient. This happens outside AQTracker.

- For each patient: pull Name, MRN, and Date of Birth (demographics)

- Download clinical progress notes for each patient

- Upload all documents to AQ Drive to centralize access

Related Enhancement: Enhancement 1 (Document Handling)

## Phase 2: Patient Record Upload

### Step 03: Upload Individual Patient Records [Uploader]

For every patient on the rounding sheet, the uploader creates an individual record:

- Enter Patient Name, MRN, and Date of Birth

- Confirm Provider Name and Date of Service

- Enter Batch Number, Visit Type (H&P, Discharge Same Day, Not Found, Caserate)

- Select APRN if applicable; add Remarks; set Query toggle before submitting

Related: Enh 1 (Document Handling), Enh 2 (Reducing Manual Entry), Enh 5 (Patient History), Enh 16 (Duplicate Detection)

### Step 04: System Routes Record Automatically [System]

- Query Toggle ON → record flagged, sent to Queries Page, held from coding

- Query Toggle OFF → record proceeds directly to Coding Queue

- Records on Queries Page can later be resolved and re-routed

## Phase 3: Coding

### Step 05: Review Coding Queue & Take a Task [Coder]

- Open Coding page, filter by Client and Facility

- View summary: total visits vs. total coded

- Click “Take” to claim a record — no other coder can take it

- Open the record to view patient’s complete historical coding table

### Step 06: Retrieve Progress Note from AQ Drive [Coder]

- Open AQ Drive and locate the progress note for this patient

- Key rule: Do NOT code “possible” diagnoses — only confirmed findings

### Step 07: Use AQKoder (AI Assist) — Optional [Coder]

- Click “AQKoder” button to open the AI coding pop-up

- Paste progress note text, toggle “Include CPT” if needed

- Submit → AI returns suggested CPT and ICD-10 codes with checkboxes

- Select correct codes, click “Use” → codes auto-inserted into coding record

- Coder should still validate AI suggestions against the progress note

### Step 08: Enter Codes & Apply [Coder]

- Enter CPT and ICD-10 codes (manually or from AQKoder)

- Add Notes if needed; use “Apply to All” for batch replication

- Toggle Query ON if clarification needed (routes to Queries instead of Billing)

- Click “Apply” → record moves from Coding to Billing grid

## Phase 4: Billing

### Step 09: Review Billing Record [Biller]

- Open Billing page, filter by Client and Facility

- Review CPT codes and charge amounts

- Add comment if needed; mark as “for query” if clarification needed

### Step 10: Create Bill in Practice EHR [Biller]

Working outside AQTracker, the biller uses the practice’s EHR to create the actual bill and submit to insurance.

### Step 11: Mark as Billed & Save [Biller + System]

- Click “Billed and Save” → system timestamps the action

- System compares completion time vs. Date Received for SLA compliance

- Record status changes to “Billed and Locked” — no further edits

- Record moves to History tab, removed from active billing queue

# Part 3: Enhancements

This section lists all confirmed enhancements for AQTracker, organized by category. Each enhancement describes the current limitation and proposed improvement.

| Enh # | Title | Description |
| --- | --- | --- |
| Enh 1 | Document Handling | Upload Progress Notes directly on patient record pages. Files auto-sync to AQ Drive in background. Progress Note embedded inline on coding screen. Eliminates three-step context-switching workflow. |
| Enh 2 | Reducing Manual Data Entry | Upload a rounding sheet via uploads tab, extract text via OCR, suggest pre-filling the form. User reviews and validates before populating. |
| Enh 5 | Enhanced Patient History Access | All patients visible in History tab for Uploaders and Managers after coding/billing. Edit option remains enabled until coding is complete. |
| Enh 6 | Patient Search History | Display patient’s facility when searching within history. |
| Enh 7 | Query Resolution | Enable editing/resolving queried patients for Uploaders, Billers, and Coders. Manager can assign queries. |
| Enh 8 | ICD Specificity Glitch (AQKoder) | System fails to prompt for more specific codes (e.g., N18.3, K21.0, E66.8). Needs to flag incomplete codes. |
| Enh 9 | ICD Sequencing Issue (AQKoder) | RFE not listed as principal diagnosis and cannot be sequenced from main interface. |
| Enh 10 | CPT & ICD Code Instability (AQKoder) | Reports not being extracted on a client-by-client basis. |
| Enh 11 | History Tab Reporting | System cannot generate/extract reports for all clients and locations simultaneously. |
| Enh 12 | Edit Functionality on Biller Page | Billers get scoped edit access on Billing tab for CPT, ICD-10, visit type, code sequence, and MIPS. Changes logged with timestamp and biller name. |
| Enh 13 | Code Sequencing | Drag-and-drop code reordering on coding screen. Define primary/secondary diagnosis order directly. |
| Enh 14 | Procedure Codes Support (AQKoder) | Time-based code validation reading documented encounter time. E&M and procedure code pairing rules enforced. |
| Enh 15 | Query Access on Each Page | Query feature accessible across Uploads, Coding, and Billing tabs, directing to personal query list. |
| Enh 16 | Duplicate Patient Identification | Composite unique patient key (name + DOB + auto-sequence). Real-time returning patient detection with auto-populate. Duplicate visit check on same DOS/admission date with different provider. |
| Enh 17 | ICD-10 Specificity Suggestions (AQKoder) | Flag unspecified ICD-10 codes and present available specific sub-codes. Auto-resolve from note text when possible. |
| Enh 18 | Client-Aware Code Suggestions (AQKoder) | Context-aware suggestions factoring client type, care setting, provider specialty. Independent treatment of same-patient multi-provider encounters. |
| Enh 19 | Immediate Coding-to-Billing Transfer | Eliminate 2-hour artificial hold. Record appears on billing screen immediately after Apply. Role-scoped edit access replaces time-based hold. |
| Enh 20 | Direct API Integration with EHR | Push completed billing records directly into Practice EHR via API. Eliminates manual re-entry of CPT/ICD-10 codes. |
| Enh 21 | Role Consolidation (Coder into Uploader) | Phased A/B rollout toward two-role model (Uploader/Coder + Biller) as AI matures. |
| Enh 22 | Automated Processing of Rounding Sheet | AI email agent integrated with Outlook. Auto-processes rounding sheets from email into AQTracker. |
| Enh 23a | Showing Latest Uploaded Records | After upload submission, navigate to coding page showing latest uploaded record with option to start coding immediately. |
| Enh 23b | Progress Note on Coding Page | Progress note directly available as a side tab on coding page. No tab-switching needed. |
| Enh 24 | AQKoder UI Enhancements | New dialog replacing existing AQKoder box. Dedicated tab for suggested codes with drag-and-drop resequencing. |
| Enh 25 | Indicator For Patient Journey | Visual indicator showing patient’s current stage in the workflow. |
| Enh 26 | Activity Logs with Comments | Add comment capability to activity log entries. |
| Enh 27a | NP/APRN Separate Tracking | Track NP encounters separately for productivity reporting. Detect attestation on notes. Show which were billed under which provider. |
| Enh 27b | Handwritten Entry Tracking | Track encounter count differences between Rounding Sheet and Upload Screen for handwritten entries. |
| Enh 28 | Duplicate Patient with Different Providers | Side-by-side note comparison for duplicate patients under different providers. Identify which note yields higher codes. |
| Enh 29 | H&P Diagnosis Code Copying | Copy H&P ICD-10 codes to all subsequent follow-up visits within a hospital stay. |
| Enh 30 | Analytics and Reporting | Periodic data extraction (weekly, biweekly, monthly) for department progress and encounter status tracking. |
| Enh 31 | Autocoder Integration | Third-party autocoder API integration into AQTracker with UI toggle. |

# Part 4: 21-Day Development Plan

From confirmed prototype to production system. Developer: Solo (10–12 hrs/day, 7 days/week). Week 4 is dedicated testing (not covered here).

Timeline

| Phase | Duration | Days | Hours |
| --- | --- | --- | --- |
| Development | 3 weeks | 21 days | ~231 hrs (11 avg/day) |
| Testing | 1 week | 7 days | ~77 hrs |
| Total | 4 weeks | 28 days | ~308 hrs |

Key Assumptions

- Phase 1 prototype defines all UI components and behaviors — no design decisions needed

- AQ Coder is pre-built Python API — integration only, no model building

- SQL Server, Keycloak, Tesseract on same deployment server

- Azure AD access available for Outlook email agent registration

- Real sample rounding sheets available for OCR testing by Day 11

Vibe-code with awareness: Use Claude Code for CRUD, models, migrations, service wrappers. Manually review every line of security code and business rules.

## Week 1: Foundation, Database, Core APIs

Goal: Backend skeleton + core data flowing end-to-end

### Day 1 — Environment & Database Setup

Saturday | ~10 hrs

- SQL Server install, TDE config, service account

- FastAPI scaffold (app/, api/, models/, schemas/, services/, core/)

- Database Schema Phase 1: users, clients, facilities, providers, aprns, rounding_sheets, encounters, patients

### Day 2 — Authentication (Keycloak) + Remaining Schema

Sunday | ~11 hrs

- Keycloak install, realm, clients (PKCE for SPA), roles, test users

- FastAPI JWT validation middleware, role-based dependencies

- Schema Phase 2: billing_records, queries, flagged_queries, activity_log, document_files, coding_sessions, audit_trail

### Day 3 — HIPAA Foundation + Rounding Sheets API

Monday | ~11 hrs

- TDE verification, audit logging middleware, PHI encryption (Fernet)

- Rounding Sheets CRUD: GET/POST/PUT/PATCH with filters and pagination

- Document Upload API with AES-256 encryption at rest

### Day 4 — Encounters + Patients API

Tuesday | ~11 hrs

- Encounters API: list, update, bulk-update, BUP/query toggles

- Patients API: lookup, history, duplicate detection logic

- Frontend: Replace login with Keycloak redirect (PKCE)

### Day 5 — Upload + Coding APIs

Wednesday | ~11 hrs

- Upload API: sheet list, encounters, submit, BUP toggle

- Coding API: patient list, stats, productivity, take/claim, apply

- H&P code inheritance: carried-codes endpoint

### Day 6 — Billing + Queries APIs

Thursday | ~11 hrs

- Billing API: list, detail, edit, status, release, flag/unflag

- Queries API: list, APRN queries, CSV export

- History + Activity Log APIs with all filters

### Day 7 — Dashboard API + Frontend Migration Starts

Friday | ~11 hrs

- Dashboard API: stats, volume chart data

- Frontend API service layer (10 service files)

- Migrate Rounding Sheets list to real API calls

## Week 2: Frontend Migration, OCR, Document Pipeline

Goal: All features talking to real backend + OCR processing working

### Day 8 — Rounding Sheet Detail + Upload Migration

Saturday | ~11 hrs

- Migrate RoundingSheetDetail: form loads/saves via API, encounters via API

- Migrate Upload: sheet selector, encounter table, patient history lookup

- Document viewer loads from API, BUP/duplicate dialogs wired

### Day 9 — Coding + Billing Migration

Sunday | ~11 hrs

- Migrate Coding: patient list, stats, productivity, TAKE, carried codes

- Migrate Encounters workspace (most complex: 25+ state fields, 5-state machine)

- Migrate Billing: list, detail, edit, status, release, query flagging

### Day 10 — Queries, History, Activity Log, Dashboard

Monday | ~10 hrs

- Migrate Queries (both tabs), History, Activity Log, Dashboard

- Remove ALL localStorage usage

- CHECKPOINT: Entire prototype functional against real backend

### Day 11 — Tesseract OCR Integration

Tuesday | ~11 hrs

- Install Tesseract, Python bindings, image preprocessing pipeline

- Zone-based structured field extraction with confidence scoring

- OCR API endpoint with background processing

### Day 12 — OCR Polish + Handwritten Handling

Wednesday | ~11 hrs

- Handwritten detection/classification, lower confidence thresholds

- OCR results flow to UI with real confidence indicators

- Encounter generation from OCR output (multi-patient sheets)

### Day 13 — AQ Coder Integration

Thursday | ~11 hrs

- AQ Coder API bridge: response format mapping

- Wire Analyze button to real AI analysis endpoint

- Results persistence: coding_sessions table, audit logging

### Day 14 — Email Agent Pipeline (Outlook)

Friday | ~11 hrs

- Azure AD app registration, Graph API setup (Mail.Read permissions)

- Email monitoring service: polling, attachment download, classification

- Email → Rounding Sheet pipeline: OCR → DB entry → activity log

## Week 3: Security Hardening, Polish, Deployment

Goal: Everything production-ready with HIPAA compliance

### Day 15 — Email Agent Polish + Agent Flow UI

Saturday | ~11 hrs

- Error handling: OCR failure, corrupt attachment, dedup, token refresh

- Agent Flow page with real pipeline status from API

- Email Agent configuration UI: connection status, interval, sender whitelist

### Day 16 — HIPAA Hardening (Day 1)

Sunday | ~11 hrs

- Encryption at rest verification (TDE + Fernet + AES-256 files)

- Audit trail hardening: immutability trigger, PHI access logging

- Session security: idle timeout, brute force detection, rate limiting, HTTPS

### Day 17 — HIPAA Hardening (Day 2) + Access Controls

Monday | ~11 hrs

- RBAC enforcement at every endpoint with role decorators

- Data minimization, export controls, password policy

- Frontend security: remove console.log, auto-logout, role-based UI hiding, CSP

### Day 18 — Seed Data, Reference Data, Config Pages

Tuesday | ~11 hrs

- Reference data APIs (Clients, Facilities, Providers, APRNs, Users)

- CPT/ICD-10 code tables from CMS public files

- Configuration CRUD pages + Billing Codes browser + AQKoder config

### Day 19 — Integration Testing + Bug Fixes

Wednesday | ~11 hrs

- Full end-to-end lifecycle test with real rounding sheets

- Bug fix sprint (priority: data loss > calculations > workflows > UI > cosmetic)

- Performance check: indexes, pagination optimization for large datasets

### Day 20 — Edge Cases, Error Handling, Polish

Thursday | ~11 hrs

- Error handling audit: API down, upload fail, OCR garbage, timeout, token expiry

- UI polish: loading skeletons, empty states, validation, toasts, progress bars

- CSV exports verification + audit logging

### Day 21 — Final Integration, Deployment Prep

Friday | ~11 hrs

- Deployment config: systemd/Docker, Nginx reverse proxy, HTTPS, env vars

- Full regression test on fresh database with role-based accounts

- Handoff prep: known issues doc, test accounts, deployment runbook, backup verify

## Critical Risk Map

| Risk | Impact | When | Mitigation |
| --- | --- | --- | --- |
| OCR accuracy on real sheets | HIGH | Day 11 | Test with real samples. Fallback: manual entry. Zone-based vs full-page OCR. |
| AQ Coder API format mismatch | MEDIUM | Day 13 | Get API docs early. Adapter/transformer pattern. |
| Azure AD permissions approval | HIGH | Day 14 | Start registration Day 12. Admin consent may take days. |
| SQL Server + pyodbc issues | MEDIUM | Day 1 | Test connection FIRST before schema design. |
| Keycloak PKCE with React SPA | MEDIUM | Day 2-4 | keycloak-js adapter handles most of it. Test full flow early. |
| HIPAA audit trail completeness | HIGH | Day 16-17 | Middleware approach auto-captures every API call. |
| Frontend migration breaks UI | MEDIUM | Day 7-10 | One container at a time. Test immediately. Keep prototype branch. |
| Performance with large datasets | MEDIUM | Day 19 | Add indexes early. Keyset pagination for large tables. |

## Vibe-Code vs. Line-by-Line Review Guide

### Vibe-Code Freely

Claude Code handles well: CRUD endpoints, SQLAlchemy models, Alembic migrations, Pydantic schemas, frontend service layer, container migration, config CRUD pages, CSV exports, UI polish, Nginx config.

### Stop and Review Every Line

| Category | Why | What to Check |
| --- | --- | --- |
| security.py | HIPAA violation if PHI unencrypted | Keys from env vars, Fernet correct, encrypted values in DB |
| auth.py | Auth bypass = unauthorized PHI access | Token validation, role extraction, invalid tokens rejected |
| permissions.py | Wrong role = data leak | Every endpoint correct role. Wrong role → 403 |
| Audit trail | Missing entries = compliance failure | Every API call logged. Immutability trigger works |
| OCR zones | Wrong zones = wrong data | Test with real samples. Verify each field |
| Duplicate detection | False pos/neg affects billing | Exact match criteria. Provider mismatch flag |
| AQ Coder mapper | Wrong mapping breaks 4-section UI | Test with real output. Every field maps correctly |
| Email credentials | Leaked = email compromise | Secret in env vars only. Never logged |
| DELETE/UPDATE endpoints | Unauthorized deletion = data loss | Role required. Soft-delete preferred. Audit logged |
| SQL touching PHI | SQL injection = data breach | All parameterized. Verify any raw SQL |

# Part 5: Technical Architecture

## Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React 18 + Vite 7 + Tailwind CSS + MUI | SPA with component library |
| Backend | Python + FastAPI | REST API server |
| Database | SQL Server (TDE Encrypted) | Primary data store with encryption at rest |
| Authentication | Keycloak (OIDC / PKCE) | Identity provider with role-based access |
| OCR | Tesseract (Self-Hosted) | Rounding sheet text extraction |
| Email Integration | Outlook via Microsoft Graph API | Automated rounding sheet ingestion |
| AI Coding | AQ Coder (Existing Python API) | CPT/ICD-10 code suggestion engine |
| Deployment | Self-Hosted + HIPAA Compliant | Nginx reverse proxy, systemd services |

## Project Structure

Backend: app/ → api/ (route handlers), models/ (SQLAlchemy), schemas/ (Pydantic), services/ (business logic), core/ (auth, security, permissions)

Frontend: src/ → components/, pages/, services/ (API wrappers), hooks/, utils/

## Database Schema Overview

Core Tables

- users — id, email, name, role, active, keycloak_id

- clients — id, name, active

- facilities — id, name, client_id (FK), active

- providers — id, name, specialty, active

- aprns — id, name, provider_id (FK), active

- rounding_sheets — all metadata + OCR fields (JSON) + status

- encounters — patient data + coding data + status + file references

- patients — id, name (encrypted), dob (encrypted), mrn (encrypted)

Supporting Tables

- billing_records — encounter billing details + charge amount + status

- queries / flagged_queries — query tracking and resolution

- activity_log — complete audit trail (immutable)

- audit_trail — HIPAA-compliant change tracking with old/new values

- document_files — encrypted file storage metadata

- coding_sessions — AI suggestions vs. applied codes for audit

## HIPAA Compliance Architecture

- Encryption at rest: SQL Server TDE + Fernet application-level PHI encryption + AES-256 file encryption

- Encryption in transit: TLS for all connections, HTTPS enforcement

- Audit trail: Immutable table with SQL trigger preventing UPDATE/DELETE

- Access controls: Keycloak RBAC enforced at every API endpoint

- Session security: 15-min idle timeout, brute force detection, rate limiting

- Data minimization: Role-based response filtering, export logging

## Key API Endpoints

| Module | Endpoint | Method | Purpose |
| --- | --- | --- | --- |
| Rounding | /api/rounding-sheets | GET/POST | List/create sheets |
| Rounding | /api/rounding-sheets/{id} | GET/PUT | Detail/update sheet |
| Documents | /api/documents/upload | POST | Upload files (encrypted) |
| Encounters | /api/encounters/{id} | PUT | Update encounter inline |
| Patients | /api/patients/lookup | GET | Search + duplicate detection |
| Upload | /api/uploads/submit | POST | Submit encounter to coding |
| Coding | /api/coding/encounters/{id}/take | POST | Claim encounter |
| Coding | /api/coding/encounters/{id}/analyze | POST | Trigger AQ Coder AI |
| Coding | /api/coding/encounters/{id}/apply | POST | Apply final codes |
| Billing | /api/billing/{id}/status | PATCH | Set Billed/Query status |
| OCR | /api/ocr/process | POST | Trigger OCR extraction |
| Agent | /api/agent/status | GET | Email agent pipeline status |
| Dashboard | /api/dashboard/stats | GET | Dashboard metrics |